## Slide 1
Dashboard Capture Optimized on 25th October 2024
~1 Minute
per Capture report generated manually
~30 Seconds per queue report Processed report generated with RPA powered by UiPath
~15 Seconds per queue report generated with RPA powered by Power Automate
New
(Power Automate)
Previous
(UiPath)
From
(Human)
0.4 FTE spent
by Corporate Dealing and Collection Department Staff
Seamless 100% automated
end-to-end transaction covered by Digital and Robot automation
No report
is standard and centralized
Automated using Email and Process Log
Adjust manually using process log in Excel and sent an email
Improving Method in Email and Process Log
Access Outlook in PA-Robot and using process log in Excel
100% automated
end-to-end transaction covered by Robot automation
Every Monday and Thrusday
By Corporate Dealing and Collection Department Staff
Every Monday, Wednesday, and Friday
(from 14:30 until 15:00)
Every Monday, Wednesday, and Friday
(from 10:30 until 11:00)

## Slide 2
Capex Absorption Report Transaction Monitored during HyperCare
Date | 28-Oct | 30-Oct | 1-Nov | 4-Nov | 6-Nov
Report | 137 5 Processed AM Email | 136 5 Processed AM Email | 136 5 Processed AM Email | 72 4 Processed AM Email | 139 5 Processed AM Email
Total Time | 70 Minutes | 65 Minutes | 78 Minutes | 67 Minutes | 66 Minutes
* In 28 Oct - 6 Nov the bot was turned off due to issue in email delivery

## Slide 3
Dashboard Capture Issue Tracker during HyperCare
No | Findings | Category | Error Message | Root Cause | Solution | Status
1 | Config Excel Online | Incident | Cannot read Config Excel | Overload in Asia Excel Connector | [P]Adjust the Microsoft to increase size of connector references in Excel | Resolved
2 | Send mail activity issue | Incident | Cloud connector call failed with status code 'Forbidden'. | Old activity used | [P]Change activity from send mail v2 to send mail from shared mailbox and set on error properties | Resolved
3 | VM Corruption | Incident | Unknown | Unknown | [P]Restart and Boot VM | Resolved
[P] = Permanent Solution | [T] = Temporary Solution